MealCraft AI - Development Plan

Phase 1: Foundational Strategy & Technology Choices

1.1. Architectural Pattern Decision

Modular Monolith. This pattern is chosen due to the project being built by a solo developer and the absence of any compelling technical drivers for a microservices architecture. A monolith allows for faster development and simpler deployment.

1.2. Technology Stack Selection

ENSURE ALL SPECIFIED VERSIONS ARE THE LATEST STABLE RELEASES.

The technology stack is selected for developer experience, ecosystem maturity, and performance.

Frontend Framework & UI:

- Framework: Next.js

  - Version: Latest stable version (e.g., ~15.x)

  - Rationale: Next.js offers a premier React framework with a robust feature set including the App Router, which provides a modern, powerful approach to building layouts and fetching data.

- UI Components: shadcn/ui

  - Version: Latest version (e.g., ~0.9.x)

  - Rationale: shadcn/ui provides a set of unstyled, accessible components that are composed to build a custom UI. This avoids framework lock-in and allows for maximum design flexibility.

Backend Runtime & Framework:

- Runtime: Python

  - Version: Latest stable LTS version (e.g., ~3.12)

  - Rationale: Python is a mature, highly readable language with a vast ecosystem of libraries, making it an ideal choice for building robust and maintainable backend services quickly.

- Framework: FastAPI

  - Version: Latest version (e.g., ~0.116.x)

  - Rationale: FastAPI stands out for its incredible performance and developer-friendly features. Its built-in data validation with Pydantic and auto-generated API docs drastically reduce boilerplate code and accelerate the development cycle.

Primary Database:

- Database: MongoDB Atlas (Free Tier)

  - Rationale: MongoDB's document-based model offers exceptional flexibility, which is perfect for agile projects where schemas may evolve. It aligns seamlessly with the object-oriented nature of both our Python backend and JavaScript frontend, and the Atlas free tier is sufficient for development.

1.3. Core Infrastructure & Services (Local Development Focus)

Define the supporting services needed for an efficient local development loop. The primary goal is to eliminate unnecessary complexity and friction.

- Local Development: The project will be run with simple command-line instructions: npm run dev for the frontend and uvicorn main:app --reload for the backend. No containerization (e.g., Docker) is required.

- File Storage: For any file uploads specified in the PRD, a simple local filesystem approach will be used via a git-ignored ./uploads directory in the backend project.

- Authentication: A standard, library-based JWT (JSON Web Tokens) approach will be implemented. This is a secure and stateless method perfect for a monolithic API architecture.

- External Services: Pricing API for fetching live ingredient cost estimates.

1.4. Integration and API Strategy

- API Style: A versioned REST API (e.g., /api/v1/...) will be used for all communication between the frontend and backend.

- Standard Formats: All API responses will adhere to a consistent JSON structure for success and error states.

1.5. Deployment Infrastructure

Define the deployment strategy for both frontend and backend throughout the development process.

- Frontend Deployment (Vercel):

  - Connect GitHub repository to Vercel

  - Enable automatic deployments from sprint branches

  - Each sprint branch will get its own preview URL

  - Environment variables: Configure in Vercel dashboard

  - Custom domain (optional): Configure after merging to main

- Backend Deployment (Render):

  - Connect GitHub repository to Render

  - Create web service with automatic deploys

  - Configure branch deploys for sprint branches

  - Environment variables: Set in Render dashboard (DATABASE_URL, JWT_SECRET, etc.)

  - Ensure MongoDB Atlas allows connections from Render IPs

- Deployment Testing:

  - Each sprint must be tested on deployed infrastructure before PR approval

  - Frontend and backend must communicate correctly in deployed environment

  - All environment-specific issues must be resolved before merging to main

Phase 2: Application Anatomy & Design

Deconstruct the application into logical, domain-driven modules based on the PRD's features.

2.1. Module Identification

- Domain Modules:

  - AuthModule

  - GroceryListModule

  - BudgetOptimizerModule

- Infrastructure Modules:

  - DatabaseModule

  - PricingModule

- Shared Module:

  - Contains common UI components, hooks, and type definitions

2.2. Module Responsibilities and Interfaces

- Responsibilities:

  - AuthModule: Responsible for user registration, login, and session management. It controls the users collection and all related API endpoints.

  - GroceryListModule: Responsible for creating, reading, updating, deleting, and listing grocery lists. It controls the grocery_lists collection and all related API endpoints.

  - BudgetOptimizerModule: Responsible for suggesting cheaper ingredient alternatives and displaying cost breakdowns. It interacts with the Pricing API.

  - DatabaseModule: Handles database connections and interactions.

  - PricingModule: Handles communication with the Pricing API.

  - SharedModule: Contains common UI components, hooks, and type definitions.

- Interface: Define how modules interact (e.g., "The ProjectModule exposes functions for other modules to use.").

2.3. Core Module Design

- Folder Structure:

  - Frontend: Feature-based folder structure.

  - Backend: /routers, /services, /models

- Key Patterns:

  - Repository Pattern for data access logic

  - Service Layer for business logic

Phase 3: Incremental Delivery Plan

Create a granular, sprint-based development plan. Deferred features are ignored. Each sprint must be described as a self-contained unit of work.

THE SPRINT PLAN

Sprint 0: Groundwork & Scaffolding

- Sprint ID: S0: Groundwork & Scaffolding

- Project Context: MealCraft AI is a web-based intelligent meal planner that transforms any meal idea into an optimized grocery list within seconds.

- Goal: To establish a fully configured, runnable project with a frontend and backend that can communicate, connect to the database, and are ready for feature development.

- Tasks:

  - 1. Repository Synchronization:

    - USER INPUT REQUIRED: Ask the user for the URL of their new, empty GitHub repository.

    - WHY: This is needed to set up version control and push the initial project structure.

    - FORMAT: Provide the full GitHub repository URL (e.g., https://github.com/username/project-name.git)

    - ACTION: Clone the repository locally and set up the initial project structure.

  - 2. Environment Configuration:

    - USER INPUT REQUIRED: Ask the user for their MongoDB Atlas connection string.

    - WHY: MongoDB connection is needed for database setup.

    - FORMAT: mongodb+srv://username:password@cluster.mongodb.net/database

    - ACTION: Create .env.example and .env files with the provided configuration.

  - 3. Project Structure: Create a root directory with frontend and backend subdirectories. Initialize Git and create a root .gitignore.

  - 4. Backend Setup (Python/FastAPI): Set up a Python virtual environment in /backend. Install fastapi, uvicorn, pydantic, python-dotenv, and other core dependencies into requirements.txt. Create .env.example and .env files, populating the latter with the DATABASE_URL.

  - 5. Frontend Setup (Next.js): Scaffold a new Next.js app in /frontend. Initialize shadcn/ui and configure tailwind.config.js.

  - 6. Documentation: Create a root README.md with the project context, tech stack, and instructions for running both frontend and backend servers.

  - 7. "Health Check" Verification:

    - Backend: Create a /api/v1/health endpoint that connects to MongoDB and returns {"status": "ok"}.

    - Frontend: Create a page that fetches from the backend health endpoint and displays the status.

    - USER INPUT REQUIRED: Ask the user to run both services, open the browser, and confirm they see "Status: ok" and that the backend terminal shows a successful database connection.

    - WHY: This confirms the entire setup is working correctly before proceeding to feature development.

  - 8. Sprint Branch, Commit & Deployment: After user confirmation, create sprint branch, commit, deploy, and create PR.

    - Create a new branch: git checkout -b sprint-0

    - Stage all files: git add .

    - Confirm with the user before committing

    - Commit Format:chore(sprint-0): initial project setup and scaffolding

    - Sprint 0 Accomplishments:

    - - Set up Next.js frontend with shadcn/ui and Tailwind CSS

    - - Configured FastAPI backend with Python virtual environment

    - - Integrated MongoDB Atlas database connection

    - - Created environment configuration with .env files

    - - Implemented health check endpoint and verification page

    - - Added comprehensive README with setup instructions

    - - Established version control with Git and GitHub

    - Push branch: git push origin sprint-0

    - Deploy Frontend to Vercel:

      - Connect the repository to Vercel (if first time)

      - Deploy from sprint-0 branch

      - Note the preview URL (e.g., https://project-name-sprint-0.vercel.app)

    - Deploy Backend to Render:

      - Connect the repository to Render (if first time)

      - Create/update web service to deploy from sprint-0 branch

      - Configure environment variables (DATABASE_URL, etc.)

      - Note the service URL (e.g., https://project-name-sprint-0.onrender.com)

    - USER INPUT REQUIRED: Ask user to test the deployed application using the Vercel and Render URLs

    - WHY: This confirms the application works in a production-like environment

    - FORMAT: User should confirm both frontend and backend are accessible and the health check works

    - Create Pull Request against main branch with title: "Sprint 0: Initial Project Setup and Scaffolding"

    - PR description should include:

      - Sprint accomplishments list

      - Vercel preview URL

      - Render backend URL

      - Testing instructions

- Verification Criteria: The developer can clone the repo, follow the README to install dependencies and run both services, and see a working "health check" page. All code is on the GitHub main branch.

Sprint 1: Core User Identity & Authentication

- Sprint ID: S1: Core User Identity & Authentication

- Project Context: MealCraft AI is a web-based intelligent meal planner that transforms any meal idea into an optimized grocery list within seconds. This sprint establishes the foundational user system, a prerequisite for any personalized content.

- Previous Sprint's Accomplishments: S0 delivered a runnable local development environment with a working frontend, backend, and database connection. The codebase is on GitHub.

- Goal: To implement a complete, secure user registration and login flow using JWTs.

- Relevant Requirements & User Stories:

  - "As a user, I need to create a new account with my email and password."

  - "As a user, I need to log in to access my personal dashboard."

- Tasks:

  - 1. Database Model: Define a Pydantic model for the User collection in the backend (e.g., email, hashed_password).

  - 2. Backend: Registration Logic:

    - Add passlib and python-jose to requirements.txt for hashing and JWTs.

    - Implement the POST /api/v1/auth/register endpoint to hash a password and create a new user in MongoDB.

    - USER INPUT REQUIRED: Ask the user to test this endpoint with an API client (e.g., Postman) and verify the new user appears in the MongoDB Atlas collection with a hashed password.

    - WHY: This confirms the registration logic works correctly and data is properly stored.

    - FORMAT: User should provide confirmation that they can see the new user in MongoDB Atlas.

  - 3. Backend: Login Logic:

    - Implement the POST /api/v1/auth/login endpoint to verify credentials and return a JWT access token.

    - USER INPUT REQUIRED: Ask the user to test this endpoint with both correct and incorrect credentials.

    - WHY: This confirms authentication works correctly and handles invalid credentials properly.

    - FORMAT: User should confirm successful login with valid credentials and proper error handling with invalid credentials.

  - 4. Backend: Protected Route:

    - Create a FastAPI dependency to validate JWTs from request headers.

    - Create a protected GET /api/v1/users/me endpoint that returns the current user's data.

    - USER INPUT REQUIRED: Ask the user to test this endpoint with and without a valid token.

    - WHY: This confirms JWT validation works correctly and protected routes are properly secured.

    - FORMAT: User should confirm access with valid token and denial without token.

  - 5. Frontend: UI & State:

    - Build Login and Register pages using shadcn/ui components.

    - Set up a React Context for managing the user's session and token.

    - USER INPUT REQUIRED: Ask the user to review the pages in the browser.

    - WHY: This confirms the UI components render correctly and the design looks good.

  - 6. Frontend: End-to-End Flow:

    - Wire up the forms to call the backend registration and login endpoints.

    - Implement logic to store the JWT in local storage and update the session context.

    - Create a protected /profile page that redirects to /login if no valid token is present.

    - On the /profile page, fetch and display data from the /api/v1/users/me endpoint.

    - USER INPUT REQUIRED: Ask the user to perform a full end-to-end test: register, log in, view the protected profile page, log out, and then be denied access to the profile page.

    - WHY: This confirms the entire authentication flow works correctly from frontend to backend.

  - 7. Sprint Branch, Commit & Deployment: After user confirmation of all features, create sprint branch, commit, deploy, and create PR.

    - Create a new branch: git checkout -b sprint-1

    - Stage all files: git add .

    - Confirm with the user before committing

    - Commit Format:feat(sprint-1): implement user identity and authentication

    - Sprint 1 Accomplishments:

    - - Created User database model with email and hashed password

    - - Implemented user registration endpoint with password hashing

    - - Built login endpoint with JWT token generation

    - - Added JWT validation middleware for protected routes

    - - Created /api/v1/users/me endpoint for current user data

    - - Designed and built Login and Register UI pages

    - - Implemented React Context for session management

    - - Established end-to-end authentication flow with token storage

    - - Added protected route logic with authentication redirects

    - Push branch: git push origin sprint-1

    - Deploy Frontend to Vercel:

      - Deploy from sprint-1 branch

      - Note the preview URL (e.g., https://project-name-sprint-1.vercel.app)

    - Deploy Backend to Render:

      - Update web service to deploy from sprint-1 branch

      - Note the service URL (e.g., https://project-name-sprint-1.onrender.com)

    - USER INPUT REQUIRED: Ask user to test the authentication flow on deployed URLs

    - WHY: This confirms the authentication system works in production environment

    - FORMAT: User should confirm they can register, login, and access protected routes on the deployed app

    - Create Pull Request against main branch with title: "Sprint 1: User Identity and Authentication"

    - PR description should include:

      - Sprint accomplishments list

      - Vercel preview URL

      - Render backend URL

      - Testing instructions for authentication flow

- Verification Criteria: A new user can register, log in, view a protected profile page, and log out. All user data is correctly stored and secured in MongoDB. All code is on the main branch.

Sprint 2: Grocery List Generation

- Sprint ID: S2: Grocery List Generation

- Project Context: MealCraft AI is a web-based intelligent meal planner that transforms any meal idea into an optimized grocery list within seconds. This sprint implements the core feature of generating grocery lists from meal inputs.

- Previous Sprint's Accomplishments: S1 delivered a complete user authentication system.

- Goal: To allow users to input a meal name or recipe text and receive an accurate grocery list.

- Relevant Requirements & User Stories:

  - "As a user, I want to input a meal name and get a grocery list."

  - "As a user, I want the grocery list to be categorized."

- Tasks:

  - 1. Database Model & Schema Design:

    - Define Pydantic models for GroceryList and Ingredient collections.

    - Create database indexes for performance optimization.

    - Implement data validation and constraints.

    - Document field types, relationships, and business rules.

    - USER INPUT REQUIRED: Ask user to review database schema design

    - WHY: Ensures data structure supports all required operations

    - FORMAT: User should confirm schema includes all necessary fields and indexes

  - 2. Backend: Grocery List Generation Logic:

    - Implement the POST /api/v1/grocery_lists endpoint to generate a grocery list from meal input.

    - Add request/response validation with Pydantic models.

    - Implement business logic and data processing.

    - Add error handling and status codes.

    - Implement authentication/authorization where needed.

    - USER INPUT REQUIRED: Ask user to test the API endpoint with different meal inputs.

    - WHY: Confirms all backend operations work correctly

    - FORMAT: User should confirm they can generate grocery lists via API

  - 3. Backend: Ingredient Categorization Logic:

    - Implement logic to categorize ingredients into Produce, Dairy, and Pantry.

    - Add data processing and transformation logic.

    - Implement feature-specific validation rules.

    - Add performance optimizations and caching.

    - USER INPUT REQUIRED: Ask user to confirm ingredient categorization is accurate.

    - WHY: Confirms business logic works correctly for this feature

    - FORMAT: User should confirm all ingredients are properly categorized

  - 4. Frontend: UI & State:

    - Build a UI component for inputting meal names or recipes.

    - Implement form validation and error handling.

    - Set up React state management (Context/Redux) for the generated grocery list.

    - Add loading states and optimistic updates.

    - Implement proper error boundaries.

    - USER INPUT REQUIRED: Ask user to review UI components and interactions

    - WHY: Confirms UI provides intuitive user experience

    - FORMAT: User should confirm UI looks good and all interactions work smoothly

  - 5. Frontend: End-to-End Flow:

    - Wire up frontend to backend API calls.

    - Implement data flow from UI to database.

    - Add comprehensive error handling.

    - Implement real-time updates if needed.

    - Add analytics and performance monitoring.

    - USER INPUT REQUIRED: Ask user to perform complete end-to-end testing

    - WHY: Confirms entire feature works correctly from frontend to backend

    - FORMAT: User should confirm they can complete the full user journey successfully

  - 6. Sprint Branch, Commit & Deployment: After user confirmation of all features, create sprint branch, commit, deploy, and create PR.

    - Create a new branch: git checkout -b sprint-2

    - Stage all files: git add .

    - Confirm with the user before committing

    - Commit Format:feat(sprint-2): implement grocery list generation

    - Sprint 2 Accomplishments:

    - - Created GroceryList and Ingredient database models

    - - Implemented grocery list generation endpoint

    - - Added ingredient categorization logic

    - - Built UI component for meal input

    - - Implemented end-to-end flow for grocery list generation

    - Push branch: git push origin sprint-2

    - Deploy Frontend to Vercel:

      - Deploy from sprint-2 branch

      - Note the preview URL (e.g., https://project-name-sprint-2.vercel.app)

    - Deploy Backend to Render:

      - Update web service to deploy from sprint-2 branch

      - Note the service URL (e.g., https://project-name-sprint-2.onrender.com)

    - USER INPUT REQUIRED: Ask user to test the complete feature flow on deployed URLs

    - WHY: This confirms the feature works correctly in production environment

    - FORMAT: User should confirm they can complete the full user journey on the deployed app

    - Create Pull Request against main branch with title: "Sprint 2: Grocery List Generation"

    - PR description should include:

      - Sprint accomplishments list

      - Vercel preview URL

      - Render backend URL

      - Testing instructions for feature flow

- Verification Criteria: A user can input a meal name or recipe text and receive an accurate, categorized grocery list.

Sprint 3: Budget Optimizer

- Sprint ID: S3: Budget Optimizer

- Project Context: MealCraft AI is a web-based intelligent meal planner that transforms any meal idea into an optimized grocery list within seconds. This sprint implements the budget optimization feature.

- Previous Sprint's Accomplishments: S2 delivered the core grocery list generation feature.

- Goal: To suggest cheaper ingredient alternatives via a pricing API.

- Relevant Requirements & User Stories:

  - "As a user, I want to see cheaper alternatives for ingredients."

  - "As a user, I want to see the cost savings from the optimized list."

- Tasks:

  - 1. Database Model & Schema Design:

    - Define Pydantic models for PriceSuggestion collection.

    - Create database indexes for performance optimization.

    - Implement data validation and constraints.

    - Document field types, relationships, and business rules.

    - USER INPUT REQUIRED: Ask user to review database schema design

    - WHY: Ensures data structure supports all required operations

    - FORMAT: User should confirm schema includes all necessary fields and indexes

  - 2. Backend: Budget Optimizer Logic:

    - Implement the GET /api/v1/grocery_lists/{list_id}/optimize endpoint to suggest cheaper ingredient alternatives.

    - Add request/response validation with Pydantic models.

    - Implement business logic and data processing.

    - Add error handling and status codes.

    - Implement authentication/authorization where needed.

    - USER INPUT REQUIRED: Ask user to test the API endpoint and confirm cheaper alternatives are suggested.

    - WHY: Confirms all backend operations work correctly

    - FORMAT: User should confirm they can get cheaper alternatives via API

  - 3. Backend: Pricing API Integration:

    - Integrate with the Pricing API to fetch live ingredient cost estimates.

    - Implement fallback logic to use local cached average prices upon downtime.

    - Add data processing and transformation logic.

    - Implement feature-specific validation rules.

    - Add performance optimizations and caching.

    - USER INPUT REQUIRED: Ask user to confirm the pricing API is integrated correctly and fallback logic works.

    - WHY: Confirms business logic works correctly for this feature

    - FORMAT: User should confirm pricing data is accurate and fallback works

  - 4. Frontend: UI & State:

    - Build a UI component to display cheaper ingredient alternatives.

    - Implement form validation and error handling.

    - Set up React state management (Context/Redux) for the optimized grocery list.

    - Add loading states and optimistic updates.

    - Implement proper error boundaries.

    - USER INPUT REQUIRED: Ask user to review UI components and interactions

    - WHY: Confirms UI provides intuitive user experience

    - FORMAT: User should confirm UI looks good and all interactions work smoothly

  - 5. Frontend: End-to-End Flow:

    - Wire up frontend to backend API calls.

    - Implement data flow from UI to database.

    - Add comprehensive error handling.

    - Implement real-time updates if needed.

    - Add analytics and performance monitoring.

    - USER INPUT REQUIRED: Ask user to perform complete end-to-end testing

    - WHY: Confirms entire feature works correctly from frontend to backend

    - FORMAT: User should confirm they can complete the full user journey successfully

  - 6. Sprint Branch, Commit & Deployment: After user confirmation of all features, create sprint branch, commit, deploy, and create PR.

    - Create a new branch: git checkout -b sprint-3

    - Stage all files: git add .

    - Confirm with the user before committing

    - Commit Format:feat(sprint-3): implement budget optimizer

    - Sprint 3 Accomplishments:

    - - Created PriceSuggestion database model

    - - Implemented budget optimizer endpoint

    - - Integrated with Pricing API

    - - Built UI component for displaying cheaper alternatives

    - - Implemented end-to-end flow for budget optimization

    - Push branch: git push origin sprint-3

    - Deploy Frontend to Vercel:

      - Deploy from sprint-3 branch

      - Note the preview URL (e.g., https://project-name-sprint-3.vercel.app)

    - Deploy Backend to Render:

      - Update web service to deploy from sprint-3 branch

      - Note the service URL (e.g., https://project-name-sprint-3.onrender.com)

    - USER INPUT REQUIRED: Ask user to test the complete feature flow on deployed URLs

    - WHY: This confirms the feature works correctly in production environment

    - FORMAT: User should confirm they can complete the full user journey on the deployed app

    - Create Pull Request against main branch with title: "Sprint 3: Budget Optimizer"

    - PR description should include:

      - Sprint accomplishments list

      - Vercel preview URL

      - Render backend URL

      - Testing instructions for feature flow

- Verification Criteria: A user can see cheaper alternatives for ingredients and the cost savings from the optimized list.